

1. Provision for Edit BOM after submit from ELN. (Development : 24 hrs and Testing and Deployment : 20 hrs)

Validation:

* If user add item in RND issue in metis then Eln user cannot updated quantity and metis API return message “Item already add for RND Issue”. After delete the item from RND issue in metis, ELN user can submit item.
* If item is confirm in metis then after ELN user cannot update quantity and metis API return message “Item already confirm”.
* ELN user submit BOM with 2 item and Metis user also add item for RND issue and he confirm the item, then after ELN user add one more item into same experiment and also submit BOM. Then Metis user can see the same item in same experiment and also he can add and confirm for END issue.

1. User can search item by Item code and item description. (done and tested, need to deployed same on live server.) (Development: 4.5hrs and Testing-Deployment: 8.5 hrs)
   * User can search item by item code and description, currently user can only search by description.
2. Provision for unit conversion during BOM submission from ELN to metis. (Need to check source after that make changes as required.) (Development: 24 hrs and Testing -Deployment: 16 hrs)
   * Exe.  Currently if user submit item from ELN with 5 GRM (actual quantity) for particular item , but in metis it is show as 5 KG in RND issue because in metis those item stock is in KG but it should be show as 5 GRM in RND issue in metis.

